Project Name: BrewCode POS

Subtitle: "Brewing Efficiency: A POS That Puts Your Café in Control"

Problem and Proposed Solution: Problem: Cafés need a simplified, mall-like system for processing orders efficiently to:

- Reduce errors in manual order handling.

- Streamline the ordering and payment process.

- Provide real-time sales and inventory tracking.

Proposed Solution: Develop a POS system where:

- Orders are input directly by the cashier or owner into the system.

- Payment is processed and recorded efficiently.

- Sales reports and inventory updates are automatically generated.

Major Functionalities and Scope:

- Order Management:

  - Easy input interface for adding items to an order.

  - Editable quantities and item removal options.

- Inventory Management:

  - Real-time updates to inventory after each sale.

- User Management:

  - Role-based access control for staff and owners.

Platform: The system will be developed to run on mobile, ensuring accessibility and ease of use for cafe staff.

Target Market: Small to medium-sized cafés and coffee shops aiming for a simple yet effective POS solution.

Proposed Process Model to Be Used and Why: Model: Waterfall Process Model
 Reason: The Waterfall model ensures a structured and sequential approach to development. Each phase—requirements gathering, design, implementation, testing, deployment, and maintenance—is completed before moving to the next, reducing the risk of mid-project scope changes and ensuring a well-documented and predictable development process.

Resources Needed (Including Hardware):

- Hardware:

  - Laptops for order input.

  - Cash drawer (optional for some setups).

- Software Tools:

  - Development tools (e.g., Visual Studio Code, Figma for UI design).

  - Database management system (e.g., SQLite or MySQL).

- Human Resources:

  - Developers, designers, and testers.

Timeline:

- Week 1–2: Requirement gathering and system design.

- Week 3–4: Develop order input interface, integrate inventory, and add payment processing.

- Week 5–6: Test the system with real transactions.

- Week 7-8: Deploy and provide training to the café staff.

Member Roles:

- Project Manager: Oversees the project and ensures timelines are met.

- UI/UX Designer: Designs the interface for ease of use.

- Backend Developer: Handles the system logic, database, and integrations.

- Tester: Tests the system for bugs and usability.

- Trainer: Provides training to the client’s staff post-deployment.

Steps Taken Thus Far:

- Conducted initial interviews with the café owner to understand requirements.

- Researched existing mall-style POS systems for inspiration and best practices.

- Drafted initial wireframes and project timeline.